# Project proposal

Client portal redesign

| Prepared for | Meridian Supply | Contact | Sam Rivera |
| --- | --- | --- | --- |
| Prepared by | Alder & Co. | Reference | 43ea31c8 |
| Revision | 1 | Currency | EUR |
| Template | Proposal v1 | Document | Project proposal |

# 1   Overview

Meridian Supply needs a clearer way for its wholesale customers to track orders and manage their accounts. Alder & Co. will redesign the client portal around these daily tasks and deliver a tested implementation.

# 2   Deliverables

A review of the existing ordering journey and a prioritized set of improvements.
Responsive account, order history, and shipment tracking screens.
An accessible React interface integrated with the existing order API.
Handover documentation and a recorded walkthrough for the internal team.

# 3   Timeline

Six weeks from kickoff: one week for discovery, two for interface design, two for implementation, and one for testing and handover.

# 4   Fees

| Service | Days | Day rate | Amount |
| --- | --- | --- | --- |
| Discovery and journey mapping | 3 | EUR 650.00 | EUR 1,950.00 |
| Interface design and prototype | 7 | EUR 650.00 | EUR 4,550.00 |
| Frontend implementation | 10 | EUR 700.00 | EUR 7,000.00 |
| Testing and handover | 4 | EUR 600.00 | EUR 2,400.00 |
| Total fee |  |  | EUR 15,900.00 |

Fees exclude applicable taxes. The scope above defines the proposed work.

# 5   Assumptions

Meridian will provide API access and sample order data before kickoff. One consolidated feedback round is included at each milestone. Copywriting, branding changes, and payment processing are outside this scope.